Jacob Bates – Network Interface Project
This project is an attempt at implementing a network driver and network stack at the base level. It will be an Operating System written in the C Programming Language for the Intel IA-32 architecture.

The primary functions of the system are:
- Remote File Storage Server (TFTP)
- Web Server (HTTP)
- HTTP Proxy Server

Purpose
I’m doing this project in order to deepen my understanding of the low-level network protocols used today.

Project Timeline/Milestones
Basic Bootable System	- 24 November
1. Send Ethernet Frames over the Interface	- 1 December
2. Receive Ethernet Frames over the Interface	- 8 December
3. Address Resolution (ARP) & Cache	- 13 December
4. Internet Protocol (IPv4)	- 20 December
5. Internet Control Message Protocol (ICMP, Ping utility)	- 24 December
6. User Datagram Protocol (UDP)	- 29 December
7. Dynamic Host Configuration Protocol (DHCP)	- 3 January
8. Trivial File Transfer Protocol (TFTP)	- 10 January
9. Filesystem (USTAR)	- 12 January
File Storage Server	- 14 January
1. Transmission Control Protocol (TCP)	- 28 January
2. HyperText Transfer Protocol (HTTP)	- 4 February
HTTP Web Server	- 7 February
Domain Name System (DNS)	- 14 February
HTTP Proxy Server	- 18 February
1. Remote-Access Shell	- 25 February
2. Telnet Server	- 4 March
Remote Accessibility – System Complete	- 14 March

Technical Details
Networking
The system will contain a basic driver for the Realtek RTL8139 network adaptor. Support for ARP (Address Resolution Protocol) and IPv4 (Internet Protocol) will be built on top of this. ICMP (Internet Control Message Protocol), UDP (User Datagram Protocol), and TCP (Transmission Control Protocol) will utilize the IPv4 layer. DNS (Domain Name System), DHCP (Dynamic Host Configuration Protocol) and TFTP (Trivial File Transfer) will use UDP. Finally, HTTP (HyperText Transfer Protocol) and Telnet will be built on top of TCP.

Filesystem
The system will run off of a TAR ramdisk that will be appended to and re-written. The filesystem will contain all the files for the storage and web servers, as well as all the configuration files.

Interfaces
When needed, the system would be controlled using a shell program acting as a Telnet server. However, most configurations will be done in the filesystem prior to booting the system.

Materials Needed
Hardware
In order to test the system, I will need a test machine with the network adaptor I am implementing. I currently have an old but functional PC which I can install the adaptor into.

Interfaces
I will also need software to intercept and generate network packets. WireShark is a well-known and commonly used tool for intercepting traffic. NMAP has tools for both listening and sending over a network. Both are free and open-source software.